## Slide 1
SHELL OMAN MARKETING
Capex & Purchase Request
End-to-End Process Map
Budgeting · Capex allocation & approval · Purchase request & procurement · Project execution & tracking
Transcribed from discovery whiteboard session · Integrated Enterprise Platform
Prepared by Ooredoo · Digital Transformation Consultancy

## Slide 2
End-to-end process overview
Four connected phases, from annual budget approval to project financial closure.
1
Annual budgeting
SAP SAC budget with ROI → CFO challenge session → Board approval in October → Controller cascades budget
2
Allocation & approval
Low-value capex below OMR 25,000 → minimum 3 quotations with HSSE checks → FIB, IT Manager & GM approvals
3
Procurement (CP / PR / PO)
Quotation routing by count → Project Engineer (NDA, DPA, vendor reg.) → GSAP → PR → PO → CP execution
4
Execution & tracking
PO upload → milestones, stages & timelines → budget, actuals, ROI & savings → Finance → capex form
Shell Oman Marketing · Integrated Enterprise Platform · Prepared by AutomateXion

## Slide 3
1 Annual capex budgeting cycle
The annual budget originates in SAP SAC with ROI, is challenged by the CFO with the executive management team, and is approved by the Board in October. The Corporate Controller team cascades the final approved budget to all budget holders.
Process / system
Approval
Key role / output
Shell Oman Marketing · Integrated Enterprise Platform · Prepared by AutomateXion
SAP SAC budgeting tool
Annual budget prepared with ROI
Internal challenge session — CFO
With executive management team → decision
Board meeting — October
Capex budget reviewed
Approval of capex budget
Final figures locked for the year
Corporate Controller team
Communicates final approved budget
Budget holders
GMs, Project Engineers & FIB

## Slide 4
2 Capex allocation & approval
Low-value route. At the start of the year, each Business/Function confirms timelines and estimated budgets. Low-value capex (below OMR 25,000) requires a minimum of 3 quotations with HSSE and worker-welfare compliance, followed by FIB validation, IT Manager and GM approvals.
Process / system
Approval
Key role / output
Shell Oman Marketing · Integrated Enterprise Platform · Prepared by AutomateXion
Start of year
Business/Functions confirm timelines & estimated budget
Low-value capex
Value less than OMR 25,000
Quotations — Business/Function
Minimum 3 · HSSE + worker-welfare compliance
Finance in Business (FIB)
Validation
IT Manager
Approves
GM
Approves
Proceed to CP & procurement
Continues in Phase 3

## Slide 5
3 Quotation routing, CP, PR & PO creation
Routing branches on the number of quotations: fewer than 3 goes via the CP Manager then Business/CP focal; 3 or more goes directly via the Business/Function CP focal. The Project Engineer completes NDAs, DPA and vendor registration, then GSAP project, PR and PO are created and executed through CP.
Process / system
Approval
Key role / output
Shell Oman Marketing · Integrated Enterprise Platform · Prepared by AutomateXion
Quotation received
Fewer than 3 quotations
① CP Manager → ② Business / CP focal
3 or more quotations
① Business/Function CP focal
Project Engineer
NDAs, DPA, vendor registration, agreements
GSAP project creation
PR creation
PO creation
CP — execution
PO executed → handover to Project Engineer

## Slide 6
4 Project execution & financial tracking
Once the PO is uploaded, Project Engineers manage delivery against milestones with stages, timelines and staged payments (~30%). Full projects are tracked across budget, actuals, ROI and savings, with Finance consolidating into the capex form for closure and reporting.
Process / system
Approval
Key role / output
Shell Oman Marketing · Integrated Enterprise Platform · Prepared by AutomateXion
PO upload
Project Engineers
Project milestones
Stages & timelines · staged payments (~30%)
Full-project financial tracking
Budget
Actuals
ROI
Savings
Finance
Capex form
Financial closure & reporting

## Slide 7
Points to clarify before final documentation
OMR 250K notation — appears on the allocation board; likely the high-value capex threshold. The approval route for capex above OMR 25,000 was not captured — confirm the delegation-of-authority matrix for medium and high-value tiers.
Green annotation “25,000 → 30% / OMR” — near the milestones section; presumed to indicate staged-payment percentages tied to milestones. Confirm the exact payment-stage rules.
Right edge of the PO-upload board is cut off (text beginning “GS…”, “VO…”, “D…”) — likely GSAP and vendor-related references. Confirm what was written there.
HSSE + worker welfare (minimum 3) — confirm whether “minimum 3” refers to the quotation count or to compliance checks per vendor.
Board meeting in October — assumed to be the standard annual cycle; confirm whether mid-year capex re-approvals follow the same route.
Shell Oman Marketing · Integrated Enterprise Platform · Prepared by AutomateXion